**Premises update for Finance Governors meeting**

**Wednesday 27th January 2016**

**CIF Bid 2016**

CIF bids for 2016 were submitted by the deadline of 16th December 2015. We have submitted bids for: Window and cladding replacement of the English block and the final phase of the pipework and boilers. We should hear if we’ve been successful around Easter.

**Humanities windows and recladding**

Work started as planned over the October half term. All is progressing well and to schedule. They have completed the North face and are currently working on the end nearest to Alexander Lane. Work is expected to be finished at Easter including the kitchen which is being funded by the School from Devolved Formula Capital.

**Solar Panels**

These were installed over the October half term and commissioned in December.